# Wearlane Checkout: Integration & Verification Report

Project: Retake-it Agile Group 1
Feature: Integration & Verification Report
Tester: Stanley Chidi Ohakaba
Date: 02/10/2026
Device/Browser: Google Chrome browser and Automated Node.js test environment
Status: Unchanged
Assignee: Unchanged

Date: 3 October 2026 · Prepared for: Stanley · Source: wearlane-checkout.zip (Retake-it-agile-group-1)

## Summary

The checkout source in the zip is complete and passes all automated checks: 36 of 36 tests pass and the production build succeeds. The code review matches every acceptance criterion. Browser testing (manual cases C01–C11), the source commit/branch link, and the live deployment are still unverified, so checkout must not be described as deployed yet.

## Scope

Login-required checkout, required-field validation, fictional payment, and order confirmation. Status and assignee are unchanged. The shared-repository gap is that the actual source and tests with a commit/branch reference have not been pushed.

## What was done

- Unpacked the zip and inspected the source (src/main.jsx, src/domain.js, tests/, deploy workflow).

- Installed dependencies, ran npm test, and ran npm run build.

- Reviewed the checkout code paths against the acceptance criteria in docs/CHECKOUT_TEST_COMMENT.md.

## Results

### Automated

| Check | Result |
| --- | --- |
| npm test (Node 22.22) | 36 pass, 0 fail |
| npm run build (Vite 7) | Success, 27 modules, JS 253.7 kB (79 kB gzip) |

### Code review against acceptance criteria

| Criterion | Finding |
| --- | --- |
| Requires sign-in and non-empty cart | /checkout shows "Sign in to check out" when signed out and "Nothing to check out" when the cart is empty. Sign-in returns to /checkout via ?next=. |
| Address validated with clear errors | validateCheckout checks name, street, city and postcode, with a specific message per field. |
| Simulated payment, no real card data | Payment is a dropdown (success or decline). No card fields exist. |
| Declined payment keeps the cart | Decline returns before createOrder, so the cart is untouched and no order is saved. |
| Success creates order, clears cart, shows confirmation | Order saved with a WL- reference, cart cleared, redirect to /order/<ref> showing address, lines and total. |
| Confirmation not leaked | Confirmation only renders for the account that placed the order. Others see "Order not found". |

## Not verified

- Manual cases C01–C11 have not been run in a browser, including the 360 px layout, confirmation refresh, and signed-out confirmation URL. The Jira comment cannot be filled in honestly until they are.

- Source provenance: the zip contains no .git folder, so the matching commit or branch is unknown and nothing could be pushed from here.

- Live site: the GitHub Pages URL was not checked. The workflow deploys on push to main, so checkout is live only after this source reaches main and the Actions run is green.

- Environment difference: CI uses pnpm on Node 24; local verification used npm on Node 22.

## Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Source not in shared repo | Team cannot reproduce or deploy | Push source and tests, record commit/branch |
| pnpm/Node 24 vs npm/Node 22 | CI could behave differently | Confirm the Actions run passes |
| UI untested in browser | Visual or flow regressions unseen | Run C01–C11 on the live URL |

## Evidence

## Next steps

- Push the source and tests to the shared repository and note the commit/branch.

- Confirm the GitHub Actions run (tests, build, deploy) is green.

- Run manual cases C01–C11 on the live site and complete the Jira comment.

- Only after step 3 passes, mark checkout as deployed and move the task to Done.